Workflow:
Week 1 / Day 1: Initialize Vite React & Backend

- Sub-task 1.1: Open your terminal and run npm create vite@latest exalt-car-rental -- --template react to bootstrap the project.

- Sub-task 1.2: Install required dependencies by running npm install react-router-dom firebase bootstrap react-bootstrap.

- Sub-task 1.3: Create a web app instance inside your Firebase Console, enable Firestore Database, and enable Authentication (Email/Password provider).

- Sub-task 1.4: Create a .env.local file in your root folder and map your Firebase config credentials securely.

- Sub-task 1.5: Write the src/services/firebaseConfig.js file to initialize the SDK and export auth and db.

🔐 Week 1 / Day 2: Authentication & Route Protection

- Sub-task 2.1: Create src/context/AuthContext.jsx to listen to Firebase's onAuthStateChanged and provide global user state.

- Sub-task 2.2: Build the Login.jsx page with fields for email and password using standard React Bootstrap forms.

- Sub-task 2.3: Write the ProtectedRoute.jsx component that checks if a user is logged in before rendering child components.

- Sub-task 2.4: Update ProtectedRoute.jsx to specifically look for the Admin UID (ZcZy0QYEdgNIjftl2oGobs0DcdG3) to lock down admin routes.

- Sub-task 2.5: Configure App.jsx with <BrowserRouter> and define paths for /login, /, /car/:id, and /history.

🚗 Week 2 / Day 3: Main Layout & Booking Modal

- Sub-task 3.1: Write a modular function in your service layer to fetch all documents from the cars collection in Firestore.

- Sub-task 3.2: Build MainLayout.jsx using React Bootstrap <Row> and <Col> to display cars as structural cards.

- Sub-task 3.3: Add conditional logic to the car cards: if available === false, apply a grayscale look and disable the button.

- Sub-task 3.4: Create RentModal.jsx containing two date input fields (Start Date and End Date).

- Sub-task 3.5: Write an inline calculation engine inside the modal that subtracts selected dates, computes total days, and displays Total Cost = Days * CostPerDay instantly.

- Sub-task 3.6: Program the "Confirm" button to add a new document to the rentals collection in Firestore.

🛠️ Week 2 / Day 4: Admin CRUD Modals

- Sub-task 4.1: Go to the Firebase Console, navigate to the Rules tab in Firestore, and paste the security rules provided by your manager.

- Sub-task 4.2: Build AddCarModal.jsx visible only to the Admin UID, featuring fields for name, image URL, description, and daily rate.

- Sub-task 4.3: Create EditCarModal.jsx which populates input fields with an existing car's current data when clicked.

- Sub-task 4.4: Write the DeleteCarModal.jsx confirmation prompt that calls Firebase's deleteDoc() method safely.

📈 Week 2 / Day 5: Rental History Profile

- Sub-task 5.1: Write a query function to pull documents from the rentals collection filtered by the logged-in user's UID (where("userId", "==", user.uid)).

- Sub-task 5.2: Create a timestamp utility function to convert the stored Unix string ranges into human-readable dates (e.g., DD/MM/YYYY).

- Sub-task 5.3: Build History.jsx using a React Bootstrap <Table> component to clean up and display the user's booking data.

🧪 Final Day: Cypress E2E Testing

- Sub-task 6.1: Add unique data-test attributes to critical elements in your React files (like login inputs and booking buttons).

- Sub-task 6.2: Run npx cypress open to initialize the testing architecture folders in your local project workspace.

- Sub-task 6.3: Write the automation script (rental_flow.cy.js) to systematically run through a full user login, booking process, and database verification.

Key Accomplishments & Technical Overview

1. Project Bootstrapping via Vite

- Action: Initialized a lightweight React single-page application using Vite with the standard React template.

- Command: npm create vite@latest exalt-car-rental -- --template react

- Purpose: Vite provides instant Hot Module Replacement (HMR) and optimal build performance compared to legacy boilerplate tools like Create React App.

2. Dependency Architecture & Installation

- Action: Installed all core production and developer packages required for routing, backend services, UI styling, and automated testing.

- Command: npm install react-router-dom firebase bootstrap react-bootstrap

npm install cypress --save-dev

- Package Rationale:

  - firebase: Modular Firebase Web SDK v9+ for cloud database and authentication operations.

  - react-router-dom: Manages client-side page routing (Main, Details, History views).

  - bootstrap & react-bootstrap: Provides component scaffolding for responsive grids, cards, navigation, and modal popups.

  - cypress: End-to-end automation testing suite.

3. Environment Variable Security Mapping

- Action: Configured local environment variables in .env.local to securely map Firebase credentials without hardcoding secrets into source code.

- Configuration: Utilized Vite's mandatory VITE_ variable prefix convention (VITE_FIREBASE_API_KEY, VITE_FIREBASE_AUTH_DOMAIN, etc.) to expose keys safely via import.meta.env.VITE_*.

4. Core Firebase Modular Service Layer

- Action: Created src/services/firebaseConfig.js to establish the Firebase application connection and export reusable helper functions.

- Implementation Details:

  - Utilized modern Firebase SDK v9+ modular syntax (initializeApp, getAuth, getFirestore) to enable tree-shaking and keep application bundle sizes small.

  - Configured collection references for cars and rentals.

  - Created reusable async/await service wrappers for authentication (loginUser, logoutUser) and Firestore CRUD operations (getCrs, addCar, updateCar, deleteCar, createRental, getRentals).

5. Entry Point & Global Styling Integration

- Action: Integrated global Bootstrap styling in src/main.jsx (import 'bootstrap/dist/css/bootstrap.min.css';) to ensure all React Bootstrap modal dialogs and buttons render properly across all views.

Database Configuration (Cloud Firestore)

- Database Mode: Initialized in Production Mode for development.

- Security Rules Architecture Prepared: Drafted custom Firestore security rules to be published in the console:

  - rentals collection: Read/Write permitted for authenticated users (request.auth != null).

  - cars collection: Public read access (allow read: if true;), write/edit/delete access strictly restricted to Admin user UID (request.auth.uid == 'ADMIN_UID').

- Modular SDK Architecture Integration: Implemented the modern, modular Firebase Web SDK v9+ syntax for database interactions. This removes legacy v8 global instances, ensures a smaller build bundle size, and uses explicit, tree-shakable functional imports (getFirestore, collection, query, where).

- Secure Environment Variable Mapping: Initialized the Firestore engine by dynamically mapping database credentials (API Key, Project ID, Storage Bucket, etc.) from Vite's local environment space using import.meta.env. This prevents hardcoding sensitive database configurations directly in the source code and safeguards them from version control leaks.

- Centralized Collection Referencing: Established global structural references for the two primary database collections—cars (the vehicle catalog) and rentals (the transaction ledger)—to serve as unified data pathways across the application components.

- Decoupled Asynchronous CRUD Wrappers: Abstracted backend operations from UI components by drafting reusable, asynchronous wrapper functions utilizing modern async/await syntax and robust try/catch error-handling blocks:

  - getAvailableCars: Executes queries to pull available vehicle documents from the store.

  - addNewCar / updateCarDetails / deleteCarDoc: Encapsulates vehicle creation, detail updates, and document deletions (restricted to administrative execution paths).

  - getUserRentals: Filters transaction documents based on authenticated user IDs.

- Data Isolation and Compliance Filtering: Configured data queries within the collection wrapper methods using query and where constraints. This ensures that regular clients can only fetch and view their own transactional rental data, preventing global collection scanning.

- Console Schema Provisioning & Rule Deployment: Provisioned the physical cars and rentals collections inside the Firebase Console using automated starter fields to satisfy the UI collection initialization criteria. Successfully deployed and published the role-based Firestore Security Rules matrix to strictly lock down structural writes while preserving open read access for the car catalog.